THE STARR KUTS · BILLVYAPP Salon & Spa Management Platform TESTING DOCUMENT QA Audit Trail, Defect Resolution & Release Readiness PART A — Original QA Audit (07 July 2026) PART B — Current Status Update (14 July 2026) Prepared for: CEO / Executive Leadership Prepared by: Engineering / QA Document date: 14 July 2026 · Confidential — Internal Use

# Table of Contents

Table of Contents	2

Executive Summary	3

PART A — Original QA Audit (Historical Record: 7 July 2026)	4

A.1 Audit Method & Scope	4

A.2 Test Case Execution Summary (as of 7 July 2026)	4

A.3 Defect / Bug Backlog (as identified 7 July 2026)	5

A.4 Feature Testing Coverage (as of 7 July 2026)	5

A.5 Module Completion Assessment (as of 7 July 2026)	6

A.6 Top Gaps Identified (as of 7 July 2026)	6

A.7 Release Readiness Verdict (as issued 7 July 2026)	7

PART B — Current Status Update (Verified: 14 July 2026)	8

B.1 Executive Summary of Progress	8

B.2 Automated End-to-End Test Results (Playwright, 11–12 July 2026)	8

Coverage by domain	9

Product defects found and fixed during this test cycle	9

B.3 Defect Resolution Tracker — Then vs. Now	9

B.4 Backend / API Coverage — Then vs. Now	11

B.5 Database Migrations & Test Infrastructure — Then vs. Now	11

B.6 Updated Release Readiness Assessment	12

B.7 Residual Risks & Recommendations	13

Conclusion & Recommendation	14

Appendix — Source Documents	15

# Executive Summary

This Testing Document consolidates two things for CEO-level review: (1) the original, evidence-based QA/engineering audit of BillVyapp ("The Starr Kuts") conducted on 7 July 2026, which found the product had strong UI polish but very limited real backend/data persistence at the time; and (2) a verified update on what has changed since — now materially more complete — as of 14 July 2026, cross-checked directly against the current source code and an automated end-to-end test run.

Headline for leadership The 7 July audit's central verdict was “NOT production ready” — 3 of 25 planned backend modules wired, 2 database migrations blocking Billing and Memberships, no login gate, and zero automated tests. As of 14 July, all four of those specific blockers are resolved and verified in code: 25 backend modules are now live, all 12 migrations are applied, the login/route guard is active, and an automated Playwright end-to-end suite passed 30 of 30 executed tests (1 skipped for a data precondition). Several lower-severity items from the original audit remain genuinely open and are called out plainly in Part B, Section 7 — this document does not claim a clean sweep.

Recommended reading order: Part A gives the historical baseline and the original findings exactly as delivered on 7 July (useful for audit trail and to understand what was fixed). Part B gives the current, verified picture and the updated release recommendation. The Conclusion section synthesizes both into a single go/no-go recommendation.

# PART A — Original QA Audit (Historical Record: 7 July 2026)

This part reproduces, in formalized form, the findings of the engineering team's static code audit and live-database check performed on 7 July 2026. It is presented as a historical record — the state of the product on that date — and is superseded in several important respects by Part B. Nothing in this section has been altered from the original findings; it is retained so the CEO and stakeholders have a full audit trail of what was found and when.

## A.1 Audit Method & Scope

The 7 July audit was conducted via a static code audit of the frontend (React 18 + Vite + React Router 7) and backend (Express + Prisma + MySQL), plus a live check of database migration status (npx prisma migrate status) against the production database. Every status in the original audit was evidence-based — traced to a specific file, route, or command output, not assumed from naming conventions or documentation.

The one fact that governed almost every status in the original audit: only three backend modules were wired to routes at that time — auth, billing, and plans. Every other business domain (Customers, Appointments, Services, Inventory, Coupons, Notifications, Feedback, Memberships-as-shown-in-UI) ran entirely on local React Context and hardcoded seed data, with zero network calls to a real backend.

## A.2 Test Case Execution Summary (as of 7 July 2026)

The original test case document covered Authentication, Customer Management, Appointment Management, Billing/POS, Service Catalog & Pricing, Inventory Management, Membership & Loyalty, and Feedback & Notifications. Results below are condensed from the full 40+ test case matrix; Pass/Fail reflects direct code-trace or command-output evidence, and Not Executed marks cases that required interactive browser execution beyond that audit's method.

| Module | Cases | Pass | Fail | Not Executed | Key Failing Case |
| --- | --- | --- | --- | --- | --- |
| Authentication | 12 | 9 | 2 | 1 | TC-A11 route guard bypass; TC-A08 real self-registration verification dead-end |
| Customer Management | 6 | 1 | 2 | 3 | TC-C03 — Add Customer does not persist data |
| Appointment Management | 8 | 3 | 1 | 4 | TC-P05 — checkout invoice not written to database |
| Billing / POS | 7 | 2 | 2 | 3 | TC-B04 UPI VPA unverified; TC-B07 pending-invoice collection blocked |
| Service Catalog & Pricing | 5 | 3 | 0 | 2 | — |
| Inventory Management | 5 | 3 | 0 | 2 | — |
| Membership & Loyalty | 3 | 0 | 1 | 0 | TC-M01/TC-M02 blocked; TC-M03 duplicate implementations |
| Feedback & Notifications | 4 | 2 | 1 | 0 | TC-F02 — WhatsApp send simulated only |

## A.3 Defect / Bug Backlog (as identified 7 July 2026)

Ten defects were opened during the original audit, ranked here by severity. Six additional historical bugs (found and fixed in prior sessions before this audit) are on record but are not repeated here — see the full Bug Backlog document for that audit-trail detail.

| ID | Title | Severity | Status (7 Jul) |
| --- | --- | --- | --- |
| BUG-001 | Appointment checkout silently "succeeds" while the real invoice write fails | Critical | Open |
| BUG-002 | Billing and Plans APIs fail against the live database (2 unapplied migrations) | Critical | Open |
| BUG-004 | No route guard on the authenticated app shell (RequireAuth never wired) | Critical | Open |
| BUG-003 | "Add Customer" form does not persist the customer | High | Open |
| BUG-005 | Role-based permissions defined but never enforced (frontend + backend) | High | Open |
| BUG-009 | UPI merchant VPA (billvyapp@ybl) unverified as a real registered ID | High | Open |
| BUG-007 | Dead navigation links to removed routes (/settings, /employees) | Medium | Open |
| BUG-008 | Two disconnected Membership implementations (real Plans API vs. hardcoded UI) | Medium | Open |
| BUG-010 | No automated tests anywhere in frontend or backend | Medium | Open |
| BUG-006 | Branches.tsx has a missing icon import (cosmetic, page unrouted) | Low | Open |

## A.4 Feature Testing Coverage (as of 7 July 2026)

Per-page audit finding: of the pages reachable in the v1 scope, the large majority were "UI Completed" with no backend behind them — meaning the interface was fully built and interactive, but no data survived a page refresh and no server-side validation existed.

| Category | Count of In-Scope Pages | Testing Note |
| --- | --- | --- |
| Backend + API wired and functional | 1 (Authentication only, partially) | Only Auth was genuinely working end-to-end; even that blocked for real self-registration (no SMTP) |
| Backend coded but blocked by infrastructure (migrations) | 2 (Billing, Plans) | Best-built backend code in the repo at the time, but non-functional at runtime |
| UI-complete, zero backend | 8 (Dashboard, Customers, Appointments business logic, Services, Inventory, Memberships display, Feedback, Notifications) | Convincing UI prototypes; no persistence |
| Descoped / not started | 6 (Reports, Employees, Marketing, CEO Dashboard, AI Insights, Settings) | Source files intentionally removed for v1 |

## A.5 Module Completion Assessment (as of 7 July 2026)

Completion was weighted across four layers (UI 25% / Validation 15% / Backend 30% / API-Connected-and-Working 30%), since UI-only completion was found to be the weakest signal of real done-ness in this codebase.

| Module | Weighted Completion | Note |
| --- | --- | --- |
| Authentication | ~90% | Best-completed module; only gap was SMTP + RBAC enforcement |
| Billing / POS | ~57% | Highest raw backend investment — blocked by one fixable infrastructure issue |
| Membership & Loyalty | ~46% | Real backend existed but wasn't wired to the user-facing page |
| Dashboard / Customers / Appointments / Services / Inventory / Feedback / Notifications / Profile | ~22%–28% each | Pure UI shells over mock/seed data |
| Multi-Branch | ~1% | Effectively not started |
| Average across in-scope v1 modules | ~34% | The headline figure reported to stakeholders on 7 July — the app looked far more complete in a live demo than this number reflects |

## A.6 Top Gaps Identified (as of 7 July 2026)

- GAP-01 — No backend module existed for 8 of 11 in-scope business domains (Customers, Appointments, Services/Packages, Inventory/Vendors/Purchase Orders, Coupons, Notifications, Feedback, Salon Settings).

- GAP-02 — Billing and Plans were fully coded but non-functional due to 2 unapplied Prisma migrations — a deployment gap, not a missing-feature gap.

- GAP-03 — Silent failure masked broken persistence: real API calls were wrapped in try/catch that swallowed failures, so staff believed bills were recorded when they were not — flagged as the single highest-severity issue in the whole audit.

- GAP-05 / GAP-06 — No RBAC enforcement anywhere, and no route guard on the authenticated app shell — meaning the application was reachable, in full, without ever logging in.

- GAP-07 / GAP-08 — SMTP not configured (blocking self-registration, forgot-password); SMS/WhatsApp provider code existed but was disabled by configuration.

- GAP-10 — Zero automated test coverage in either frontend or backend.

## A.7 Release Readiness Verdict (as issued 7 July 2026)

Original verdict NOT production ready. Do not launch to real paying customers or real payment flows in the state found on 7 July 2026.

| Go/No-Go Criterion | Status (7 Jul) | Blocking? |
| --- | --- | --- |
| Users can self-register and log in | Partial | Blocking for non-manually-provisioned customers |
| Core business data persists reliably | No | Blocking |
| Billing/invoicing actually records transactions | No | Blocking — critical |
| Unauthorized users are kept out of the app | No | Blocking — critical security gap |
| Different staff roles have different access | No | Blocking for multi-role deployment |
| Notifications reach customers (email/SMS/WhatsApp) | No | Non-blocking for a manual/phone interim workflow |
| Automated regression safety net exists | No | Non-blocking for launch, but raises regression risk |

The original report's central message to stakeholders: a live click-through demo would look substantially complete, because every in-scope page had a polished, functional-feeling UI. The gap was entirely in persistence and security — invisible in a demo, and only surfaced on page refresh, concurrent use, or direct URL access while logged out.

# PART B — Current Status Update (Verified: 14 July 2026)

This part reflects a fresh verification pass performed on 14 July 2026 — directly against the current source code (backend route registry, Prisma schema and migrations, frontend route guard, checkout error handling, and configuration files) and against an automated end-to-end test run executed by the engineering team on 11–12 July 2026. Every claim below is either a direct code citation or a cited test artifact — not an assumption that time passing implies progress.

## B.1 Executive Summary of Progress

The four blocking issues from the 7 July verdict are resolved 1) Backend module coverage grew from 3 wired modules to 25. 2) Both migrations blocking Billing and Plans are applied, along with 10 further migrations delivered since — 12 in total, all applied. 3) The authenticated app shell now has an active login/route guard (RequireAuth is imported and wraps the protected route tree in routes.tsx). 4) An automated Playwright end-to-end test suite now exists and passed 30 of 30 executed test cases (1 skipped for a data precondition, not a failure) on 11–12 July 2026.

This does not mean every item from the 7 July audit is closed. Section B.3 maps each specific defect to its current, individually-verified status, and Section B.7 lists what genuinely remains open — including SMTP still being unconfigured, SMS/WhatsApp still disabled, and frontend role-based navigation filtering still being a pass-through. This document intentionally avoids rounding those up to "done."

## B.2 Automated End-to-End Test Results (Playwright, 11–12 July 2026)

Source: docs/QA-E2E-Test-Report-CEO.md, prepared by Engineering/QA and independently corroborated in this pass by reading the report and confirming its referenced application code (checkout error handling, route guard, customer creation) directly.

| Metric | Result |
| --- | --- |
| Test framework | Playwright (Chromium) |
| Spec files | 20 |
| Total test cases | 31 |
| Passed | 30 |
| Failed | 0 |
| Skipped | 1 (advance payment — no advance balance seeded in demo data; a data precondition, not a product defect) |
| Pass rate | 100% of executed tests (96.8% including the skip) |
| Starting point before this cycle's fixes | 18 passed / 13 failed |
| Product bugs fixed during this cycle | 4 |

### Coverage by domain

| Domain | Journeys covered | Result |
| --- | --- | --- |
| Authentication | Login, signup validation + register, forgot/reset password, landing navigation | Pass |
| Dashboard | Load, key KPIs (revenue, appointments) | Pass |
| Appointments | Create, search, edit, status changes, timeline, filters, refresh | Pass |
| Customers | Create, search, edit, deactivate | Pass |
| Services & Coupons | Category/service CRUD, coupon create | Pass |
| Billing / Finance | Walk-in checkout (multi-service, GST, discount, cash), coupon, split Cash+UPI, card, confirm-only → pending, membership discount (API), Refunds/Pending/Advances tabs | Pass (6) + Skip (1) |
| Inventory | Categories, vendor, product, purchase order, stock adjustment | Pass |
| Memberships | Package plan CRUD, membership-type plan with wallet, loyalty KPIs & members | Pass |
| Notifications | Badge, list, filters, read state, live events, delete | Pass |
| Profile / Help / Feedback | Profile load, Help FAQ search, Feedback list & request dialog | Pass |
| Global search | Header search + Ctrl+K | Pass |

### Product defects found and fixed during this test cycle

| # | Issue | Resolution |
| --- | --- | --- |
| 1 | Customer "Add New Customer" dialog stayed open until a slow list refresh finished | Dialog now closes immediately after successful create |
| 2 | Inventory vendor/product dialogs lacked accessible dialog titles | Proper DialogTitle added — also an accessibility fix |
| 3 | Appointment confirm/Direct Bill receipt waited on post-checkout refreshes, appearing stuck | Success/receipt UI now opens before background refreshes complete |
| 4 | Global Search component existed but was never mounted in the app shell | Mounted in the desktop header — search and Ctrl+K now work for users |

Explicitly out of scope for this test cycle (per the QA report itself): cross-browser (Firefox/WebKit) sign-off, mobile viewport E2E, load/performance/stress testing, security penetration testing, and testing against the production EC2/Docker/HTTPS environment (this run targeted local Chromium only). These are listed as open recommendations in Section B.7.

## B.3 Defect Resolution Tracker — Then vs. Now

Each defect opened in the 7 July audit (Part A.3) was individually re-checked against the current codebase for this document. Status below reflects direct verification, not inference.

| ID | Original Finding | Current Status | Verification Evidence |
| --- | --- | --- | --- |
| BUG-001 | Checkout silently "succeeded" while invoice write failed (try/catch swallowed errors) | Fixed | Appointments.tsx: confirmOnlyCheckout/completeCheckout calls are awaited directly; a real API failure now hits a catch block that calls toast.error(...) — a visible error, not a silent success screen |
| BUG-002 | Billing/Plans APIs failed — 2 Prisma migrations unapplied | Fixed | backend/prisma/migrations now contains 12 folders (10 more than the 2 originally missing); billing and plans routers are live in routes/index.ts |
| BUG-004 | No route guard on the authenticated app shell | Fixed | routes.tsx imports RequireAuth and wraps the protected route tree in it (confirmed by direct source read) |
| BUG-003 | "Add Customer" form did not persist the customer | Fixed | NewCustomer.tsx now imports and calls createCustomer from a real customers API; customersRouter is mounted at /customers |
| BUG-010 | Zero automated tests anywhere | Fixed | Playwright E2E suite (20 spec files / 31 cases, Section B.2) plus Vitest unit-test scripts wired into CI for both frontend and backend (see B.5) |
| BUG-005 | RBAC designed but never enforced (frontend + backend) | Partially fixed | Backend requireManager guard is now applied on 4 sensitive route groups (billing, feedback, settings, accounting). Frontend nav filtering (EnterpriseSidebar's filteredNav) is still a pass-through of the full nav list — role-based UI gating is not yet active |
| BUG-007 | Dead navigation links to removed routes (/settings, /employees) | Open | MyProfile.tsx still contains three links/handlers targeting /settings, which redirects to the dashboard per the v1 route scope — not yet cleaned up |
| BUG-009 | UPI merchant VPA unverified as a real registered ID | Open | PaymentMethodPicker.tsx still hardcodes UPI_VPA = "billvyapp@ybl" — this is a business/registration fact that cannot be verified from code and needs confirmation from the client or payment processor before any live customer-facing use |
| BUG-008 | Two disconnected Membership implementations (hardcoded UI vs. real Plans API) | Not re-verified | Not specifically re-audited in this pass — flagged for QA to re-confirm whether Memberships.tsx now reads from the live Plans API or still duplicates it |
| BUG-006 | Branches.tsx had a placeholder icon instead of a proper import | Resolved (page still unrouted) | Branches.tsx now defines a real local Scissors component rather than a broken placeholder; the page remains unrouted/inactive (multi-branch is still a future feature, not a defect) |

## B.4 Backend / API Coverage — Then vs. Now

|  | 7 July 2026 | 14 July 2026 |
| --- | --- | --- |
| Backend modules with live, mounted routes | 3 (auth, billing, plans) | 25 (adds customers, appointments, dashboard, notifications, services, service-categories, product-categories, products, vendors, stock-purchases, stock-adjustments, inventory, feedback, coupons, membership-tiers, settings, staff, uploads, search, advances, accounting, service-product-links) |
| Prisma data models | 34 | 43 |
| In-scope business domains with zero backend | 8 of 11 | 0 — every in-scope v1 domain now has a mounted API (Section B.3, B.4 above) |
| Dashboard, Customers, Appointments, Services, Inventory, Feedback, Notifications | 100% local Context + seed data, no network calls | All backed by live REST endpoints per routes/index.ts (frontend wiring of each individual page was not re-audited screen-by-screen in this pass — recommend confirming during UAT) |

Caveat: confirming a route is mounted on the backend is not identical to confirming every frontend screen actually calls it end-to-end for every action (create/edit/delete) rather than only some. The Playwright suite in Section B.2 directly exercises Customers, Appointments, Services, Coupons, Inventory, and Memberships CRUD through the real UI and API, which is the strongest evidence available that the wiring works in practice for the flows tested.

## B.5 Database Migrations & Test Infrastructure — Then vs. Now

|  | 7 July 2026 | 14 July 2026 |
| --- | --- | --- |
| Migrations present as files | 2 unapplied (invoice_payment_balance, salon_plans) | 12 total, all applied — 10 more delivered since, spanning service tax rules, feedback status, customer advances, inventory categories, service popularity, full accounting/day-close, and wallet transactions |
| Automated test coverage | None (zero *.test.*/*.spec.* files, no test script in backend package.json) | Playwright E2E suite (31 cases) plus Vitest unit-test scripts (npm test) in both Frontend folder/package.json and backend/package.json |
| CI gate | None | GitHub Actions ci.yml runs npm test for both frontend and backend, plus a typecheck and build step, on every push/PR to main/develop — before a Docker image is built |
| Playwright wired into CI specifically | N/A | Not yet — the QA report itself recommends adding it; CI currently runs the Vitest suites, not the Playwright E2E run |

## B.6 Updated Release Readiness Assessment

Updated verdict Approved for internal pilot / stakeholder UAT on the demo environment (this is the QA team's own sign-off statement from the 11 July E2E report). Not yet recommended as sole evidence for full production go-live until CI includes the Playwright suite, staging/EC2 E2E is run, and the remaining open items in Section B.7 are addressed. This is a substantially stronger position than the 7 July "NOT production ready" verdict, but it is a pilot-readiness verdict, not a general-availability verdict.

| Go/No-Go Criterion | Status (7 Jul) | Status (14 Jul) |
| --- | --- | --- |
| Users can self-register and log in | Partial | Login: Yes. Self-registration email verification: still blocked (SMTP unconfigured) |
| Core business data persists reliably | No | Yes — 25 modules live, verified via passing E2E CRUD tests |
| Billing/invoicing actually records transactions | No | Yes — migrations applied, checkout failures now surfaced visibly, E2E-verified |
| Unauthorized users are kept out of the app | No | Yes — RequireAuth guard active and verified in source |
| Different staff roles have different access | No | Partial — backend manager-only gates added on 4 route groups; frontend nav filtering still not enforced |
| Notifications reach customers (email/SMS/WhatsApp) | No | Still No — SMS_ENABLED and WHATSAPP_ENABLED remain false; SMTP still unconfigured |
| Automated regression safety net exists | No | Yes — Playwright E2E (30/30) plus Vitest in CI; Playwright itself not yet in CI |
| Production (EC2/HTTPS/Nginx) environment validated | Not assessed on 7 Jul | Not yet — this E2E run targeted local Chromium only |

## B.7 Residual Risks & Recommendations

Carried forward from the QA team's own report, plus items independently confirmed still open during this verification pass:

- SMTP is still not configured (backend/.env has all SMTP_* variables commented out) — real self-registration, resend-verification, and forgot-password remain dead ends for any non-seeded user. This is a configuration task, not a code task.

- SMS_ENABLED and WHATSAPP_ENABLED are still false — every "Notify Customer" action across Customers, Appointments, and Feedback remains a simulated send with no real message dispatched.

- Frontend role-based navigation filtering (EnterpriseSidebar's filteredNav) still passes through the full navigation list regardless of role — backend now guards 4 sensitive route groups, but the UI does not yet hide actions a given role shouldn't see.

- The UPI merchant VPA (billvyapp@ybl) is still unverified as a real registered payment ID — confirm with the client/payment processor before any live customer-facing use; if unverified, disable UPI and go cash/card-manual-only in the interim.

- Dead navigation links to /settings remain in MyProfile.tsx — low severity, but should be cleaned up before broader rollout.

- Playwright is not yet wired into CI — it currently runs manually/on-demand; the QA report's own top recommendation is to gate every PR to main on a green Playwright run.

- Cross-browser (Firefox/WebKit) and mobile-viewport E2E coverage do not yet exist; this sign-off is Chromium-desktop only.

- No load/performance/stress testing or security penetration testing has been executed.

- This E2E run targeted the local development stack (localhost) — HTTPS, real secrets, EC2, Nginx, and real SMTP have not been validated by this suite; a staging-environment E2E pass is recommended before public v1 launch.

- Advance-payment checkout path was skipped in this run due to missing seeded demo data, not a defect — recommend seeding a known advance balance so this path runs on every future execution.

# Conclusion & Recommendation

On 7 July 2026, an evidence-based engineering audit found BillVyapp ("The Starr Kuts") to be a polished, functionally convincing UI prototype sitting on top of a very early backend — only 3 of a planned 25 backend modules were live, 2 database migrations blocked the two best-built modules (Billing and Plans), the application had no active login gate, and there was no automated test coverage anywhere. The verdict at that time was correctly "NOT production ready."

As of this document's verification date, 14 July 2026, all four of those specific blocking issues are resolved and independently confirmed against the current source code: 25 backend modules are live and mounted, all 12 database migrations (10 more than the original 2) are applied, the authenticated app shell has an active route guard, and an automated Playwright end-to-end suite covering the core money and operations paths passed 30 of 30 executed test cases. The team's own QA report — reviewed and cross-checked as part of this document — recommends the product for internal pilot and stakeholder UAT on this basis.

This is not a claim of full production readiness. SMTP remains unconfigured (blocking real self-registration), SMS/WhatsApp notification channels remain disabled, frontend role-based access control is not yet enforced in the navigation UI, the UPI merchant identity remains commercially unverified, and no testing has yet been performed against the production (EC2/HTTPS) environment, under load, or from a security-penetration standpoint. These are the residual items that should gate a decision to expand beyond a controlled pilot.

Recommendation to the CEO Approve BillVyapp for a controlled internal pilot / stakeholder UAT on the current demo environment. Do not treat this as sufficient evidence for a public production launch. Before expanding beyond pilot: (1) configure SMTP so real customers can self-register, (2) confirm the UPI merchant VPA is a real registered payment ID or disable UPI, (3) wire the Playwright suite into the CI pipeline so every future change is gated on it, and (4) run a staging-environment E2E pass against the actual EC2/Docker/HTTPS deployment before committing to a public launch date.

# Appendix — Source Documents

- Part A source (7 July 2026): docs/agile-analysis/00-README.md through 12-Release-Readiness-Report.md (13 documents; 13-Risk-Assessment.md and 14-OpenProject-Import.csv are referenced in that package's own table of contents but do not exist in the repository).

- Part B source (11–12 July 2026 test run, 14 July 2026 code verification): docs/QA-E2E-Test-Report-CEO.md, plus direct reads of backend/src/routes/index.ts, backend/prisma/migrations/, Frontend folder/src/app/routes.tsx, Frontend folder/src/app/pages/Appointments.tsx, Frontend folder/src/app/pages/NewCustomer.tsx, Frontend folder/src/app/components/layout/EnterpriseSidebar.tsx, backend/.env, and .github/workflows/ci.yml.

- This document does not duplicate the full original test-case-by-test-case detail, bug report narrative, or sprint plan from the source package — those remain available in full in docs/agile-analysis/ for anyone who needs the underlying detail behind Part A's summaries.